|  | Statement of work |
| --- | --- |

CUSTOMER: CCPatio PROJECT: CCPatio 3D Product Configurator and 3D Room Planner DATE: September 3rd, 2026

PREAMBLE

This Statement of Work (“SOW”) is subject to the terms and conditions contained in the General Terms of Services (“General Terms”) between the parties and is made a part thereof. Any term not otherwise defined herein shall have the meaning specified in the General Terms.

This SOW is a contractually binding document, and it is accepted in its entirety with signatures on the main contract.

Items marked as To Be Defined (“TBD”) in the SOW shall be fulfilled jointly together with both Customer and Supplier at the latest at the time of first kick-off meeting.

SCOPE OF WORK AND DELIVERABLES

The goal of the project is the delivery of 3D Product Configurator for selected SKUs to the Customer as Phase 1. The Phase 2 shall contain further selected SKUs and the delivery of 3D Room Planner.

Any requests outside the below defined scope are considered Change Requests and are individually handled and mutually agreed. Please refer to paragraph VIII Technical Scope Description for the scope details.

Supplier shall provide the following deliverables (please, see the table below) that comprise the project scope:

| Item | Deliverable | Description |
| --- | --- | --- |
| 01 | VividWorks Unified Product Catalogue (UPC) Customer tenant and associated user accounts | Creation of tenant and opening of Customer specific account(s). |
| 02 | 3D Product Configurator appearance | 3D Product Configurator background colours set up to be aligned with Customer’s website |
| 03 | Asset creation | Creation and optimization of 3D files, geometries and other image assets such as materials and thumbnails according to section “Customer products, options and materials included in scope”. Clarifications: - The Customer provides images and assets based on which 3D modeling can be performed by VividWorks |
| 04 | Product catalogue implementation | Upload of assets and development of Customer specific product rules, product element rules and product option rules to UPC. |
| 05 | Embedding 3D Product Configurator to Customer website | Generating URLs/links to Customer to embed the 3D Product Configurator to Customer website. Assistance in installing VividWorks WordPress plugin. |
| 06 | Localisations | The solution will be delivered with the following localisations: - Languages: English - Currencies: USD |
| 07 | Delivery of VividWorks 3D Room Planner URLs | Delivery of URLs to Customer to embed the 3D Product Configurator to its website and providing documentation. |
| 08 | Documentation and training | Holding training session, creation of instructions and documentation to assist in embedding VividWorks to Customer website and using the VividWorks Unified Product Catalogue |
| 09 | Integration to ERP | VividWorks will publish an API for the customer to connect its ERP to VividWorks Room Planner. The API shall allow for sending of a quote, including SKUs and prices, to ERP in JSON format. |

Changes to scope

Any changes to the scope defined in this document are considered Change Requests.

A Change Request shall be considered one of the following:

- If an asset is not made available in due time leading to VividWorks creating such asset

- Any item considered as a product, measurements, options, materials or visual quality, SKUs or integration communicated after signing this Purchase Order

- Any missing, erroneous or incomplete information, including but not limited to products, their measurements or options, visual quality, SKUs or integration

- Any extra work resulting from deviations from the given specifications (e.g. polygon count) & quality requirements (e.g. texture resolution or size) for agreed 3D assets or their formats

A Change Request shall be handled as follows:

- Customer shall submit a Change Request to a channel pointed by VividWorks

- VividWorks shall evaluate the Change Request and inform Customer the amount of work resulting from the Change Request

- Customer shall make a decision and communicate in writing whether they approve the additional work resulting from the Change Request in a reasonable time

- VividWorks shall add the Change Request to the project scope upon Customer’s written approval.

- A Change Request shall not be added to project scope without written approval by Customer

DELIVERY PROJECT SCHEDULE PHASE 1

| Milestone | By Week | Description |
| --- | --- | --- |
| Project Initiation Meeting ‘Kick-off’ |  | Introductions of people involved on both sides. Reviewing project scope & project plan, agreeing communications practices & sync-up routines. |
| Materials, Images, Assets & Documents |  | Customer to send to all product documentation to Vividworks |
| Specifications accepted |  | Both parties shall mutually conclude that all materials and requirements have been finalised a made aware of. |
| 3D Modelling |  | VividWorks shall model the SKUs. |
| Product Rules Implementation |  | VividWorks shall implement all rules and logic. |
| Delivery and Quality Assurance |  | VividWorks shall make available |
| Acceptance (14 days from sign off) |  | If no priority 1 bugs (e.g. considerable errors in prices, SKUs, building logic or in integration) remain, delivery is accepted after fourteen (14) days. |
| Project Closing |  | Ending activities & initiation of Support Service. |

Phase 2 schedule will be agreed between the parties after Phase 1 is closed.

SUPPLIER RESPONSIBILITIES

|  | - Completion of the deliverables where responsibility is named to the Supplier - Project management & communication. |
| --- | --- |
|  | - Providing the instructions and guidance needed for system usage if such is needed by the Customer. |
|  | - Otherwise as specified in the General Terms of Service §3.1. |

CUSTOMER RESPONSIBILITIES

|  | - To provide a GDPR/Privacy statement for VividWorks if such is needed. |  |  |
| --- | --- | --- | --- |
|  | - To provide all the needed reference materials and documentation including, but not limited to: |  |  |
|  |  | - Products documentation covering e.g., |  |
|  |  |  | - Product names |
|  |  |  | - Product Images |
|  |  |  | - Product elements (e.g. different parts) - Products’ & product elements’ measurements |
|  |  |  | - Product options (e.g. colors, accessories) |
|  |  |  | - Instructions and explanations of the rules associated with products & their elements and options |
|  |  |  | - SKUs - Price lists |

OPERATING ENVIRONMENT

The solution is compatible with:

| Operating System | Supported Browsers |
| --- | --- |
| Windows 10, Windows 11 | Microsoft Edge, Firefox, Chrome & Opera Internet browsers |
| OSX versions officially supported by Apple | Safari, Chrome & Opera Internet browsers. |
| iOS versions officially supported by Apple | Safari, Chrome, Firefox & Opera Internet browsers |
| Android, versions officially supported by Google | Chrome, Firefox & Opera Internet browsers |

The Supplier cannot completely guarantee solution compatibility with every new browser, or new versions of existing browsers and Operating system, but will make every reasonable effort to ensure compatibility within 6 months of beta release date.

The solution is hosted by VividWorks in Microsoft Azure environment. The solution uses a Shared Service Plan in region listed in the Hosting Plan below:

| Hosting Plan | Region |
| --- | --- |
| Shared Service Plan | United States |

CUSTOMER PRODUCTS, OPTIONS AND MATERIALS INCLUDED IN SCOPE

This section will detail the specific configurations, rules, and requirements for the products included in the 3D Product Configurator, including how modularity, materials, and finishes are implemented within the 3D environment. All the products, elements or options may not have visual representation as they are implemented and presented as a sign or a user selectable option only without any visualization (“Shopping basket item”).

The products included in the Phase 1 delivery of 3D Product Configurator:

BRAVADA CLUB CHAIR 34" x 34" x 31" BH

BRAVADA SWIVEL CHAIR 34" x 34" x 31" BH

BRAVADA LOVESEAT 60" x 34" x 31" BH

BRAVADA MINI LOVESEAT 48" x 34" x 31" BH

BRAVADA SOFA 72" x 34" x 31" BH

BRAVADA SOFA 84" x 34" x 31" BH

BRAVADA SOFA 96" x 34" x 31" BH

BRAVADA ARMLESS SOFA 72" x 34" x 31" BH

BRAVADA ARMLESS MINI LOVESEAT 48" x 34" x 31" BH

BRAVADA ARMLESS SOFA 72" x 34" x 31" BH

BRAVADA ARMLESS SOFA 84" x 34" x 31" BH

BRAVADA ARMLESS SOFA 96" x 34" x 31" BH

BRAVADA CORNER SOFA 72" x 34" x 31" BH

BRAVADA CORNER SOFA 84" x 34" x 31" BH

BRAVADA CORNER SOFA 96" x 34" x 31" BH

BRAVADA CORNER CHAISE 72" x 34" x 31" BH

BRAVADA CORNER CHAISE 84" x 34" x 31" BH

BRAVADA SINGLE CHAISE LOUNGE 30" x 79" x 14" SH

BRAVADA DOUBLE CHAISE LOUNGE 58" x 79" x 14" SH

BRAVADA ROUND DAYBED 84" DIAMETER

BRAVADA DAYBED 72" x 72" x 27" BH

BRAVADA DAYBED 84" x 72" x 27" BH

BRAVADA DAYBED 84" x 84" x 27" BH

BROOKLYN SINGLE CHAISE LOUNGE 38" x 79" x 11" SH

BROOKLYN TRANSITIONAL DOUBLE CHAISE 48" x 72" x 30" BH

BROOKLYN TRANSITIONAL SINGLE CHAISE 36" x 72" x 30" BH

BROOKLYN DOUBLE CHAISE LOUNGE 58" x 79" x 11" SH

OCEAN CLUB CHAIR w/METAL ARM 34" x 38" x 33" BH

OCEAN SWIVEL CHAIR 34" x 38" x 33" BH

OCEAN SOFA 72" x 38" x 33" BH

OCEAN SOFA 84" x 38" x 33" BH

OCEAN SOFA 96" x 38" x 33" BH

OCEAN MINI LOVESEAT 48" x 38" x 33" BH

OCEAN LOVESEAT 60" x 38" x 33" BH

OCEAN SINGLE CHAISE LOUNGE 36" x 79" x 14" SH

OCEAN DOUBLE CHAISE LOUNGE 58" x 79" x 14" SH

MILAN CLUB CHAIR 32" x 36" x 16" SH

MILAN OTTOMAN 22" x 60" x 16"

MILAN OTTOMAN 22" x 72" x 16"

MILAN OTTOMAN 34" x 60" x 16"

MILAN OTTOMAN 56" x 42" x 16"

MILAN ONE-SIDED SOFA 72" x 36" x 16" SH

MILAN ONE SIDED SOFA 84" x 36" x 16" SH

MILAN ONE-SIDED SOFA 96" x 36" x 16" SH

MILAN DOUBLE-SIDED SOFA 60" x 62" x 16" SH

MILAN T-SHAPED SOFA 62" x 42" x 22" x 16" SH

OCEAN ROUND SIDE TABLE 36" x 17"

BRAVADA COFFEE TABLE 28" x 42" x 17"

BRAVADA COFFEE TABLE 36" x 36" x 17"

BRAVADA COFFEE TABLE 36" x 56" x 17"

BRAVADA COFFEE TABLE 42" x 42" x 17"

BRAVADA COFFEE TABLE 42" x 56" x 17"

BRAVADA COFFEE TABLE 56" x 56" x 17"

OCEAN COFFEE TABLE 28" x 56" x 17"

OCEAN COFFEE TABLE 36" x 56" x 17"

OCEAN COFFEE TABLE 36" x 72" x 17"

OCEAN COFFEE TABLE 42" x 42" x 17"

OCEAN COFFEE TABLE 42" x 56" x 17"

OCEAN COFFEE TABLE 56" x 56" x 17"

OCEAN COFFEE TABLE 28" x 42" x 17"

FLY TABLE 34" X 12"

T TABLE 13" x 30" x 16"

STAR LEG TABLE (BAR HEIGHT) 36" x 36" x 42"

STAR LEG TABLE (BAR HEIGHT) 42" x 42" x 42"

STAR LEG TABLE (COUNTER HEIGHT) 36" x 36" x 36"

STAR LEG TABLE (COUNTER HEIGHT) 42" x 42" x 36"

STAR LEG TABLE (DINING HEIGHT) 36" x 36" x 30"

STAR LEG TABLE (DINING HEIGHT) 42" x 42" x 30"

DINING BENCH w/NO ARMS 72" x 22" x 18" SH

DINING BENCH w/NO ARMS 96" x 22" x 18" SH

FLY LEG BARSTOOL (BAR HEIGHT) 18" x 18" x 30" SH

FLY LEG BARSTOOL (COUNTER HEIGHT) 18" x 18" x 24" SH

FLY LEG BENCH (DINING HEIGHT) 42" x 18" x 18" SH

FLY LEG CHAIR (DINING HEIGHT) 18" x 18" x 18" SH

HALF BACK BARSTOOL (BAR HEIGHT) 17" x 21" x 30" SH

HALF BACK BARSTOOL (COUNTER HEIGHT) 17" x 21" x 24" SH

TAYLOR BARSTOOL (BAR HEIGHT) 19" x 23" x 30" SH

TAYLOR BARSTOOL (COUNTER HEIGHT) 19" x 23" x 24" SH

TAYLOR BARSTOOL w/ARMS (BAR HEIGHT) 24" x 23" x 30" SH

TAYLOR CHAIR w/ARMS (DINING HEIGHT) 24" x 23" x 18" SH

BRAVADA OTTOMAN 22" x 30" x 16"

BRAVADA OTTOMAN 22" x 42" x 16"

BRAVADA OTTOMAN 22" x 60" x 16"

BRAVADA OTTOMAN 22" x 72" x 16"

OCEAN OTTOMAN 30" x 22" x 16"

BRAVADA 60" ROUND SWING 72" x 12" SH

BRAVADA SWING 66" x 42" x 23" BH

BRAVADA SWING 72" x 42" x 23" BH

BRAVADA SWING 96" x 32" x 23" BH

SQUARE PILLOW 17" X 17"

SQUARE PILLOW 23" X 23"

LUMBAR PILLOW 12" X 24"

KINDLE LIVING HEATER (Allison)

KINDLE LIVING LAMP (Allison)

LAYLO LOUNGER, NO RISERS

LAYLO LOUNGER W/4" RISERS

FREELO CHAIR SPLASH

TWO SHAYZ LOUNGERS FOR 5" DEPTH

MOON CHAIR W/CUP HOLDERS

TWO WOOSAH CHAIRS

Ripple Table

LIDO UMBRELLA

CANTILEVER UMBRELLA w/BASE

The products included in the Phase 2 delivery of 3D Product Configurator will be confirmed after Phase 1. The current remaining catalog of the Customer is listed as below reference. Phase 2 product scope will be selected from the SKU list below.

BRAVADA SWIVEL CHAIR W/DEKTON SIDEARM

BRAVADA MINI LOVESEAT 48" x 34" x 31" BH

BRAVADA ARMLESS SOFA 34" x 34" x 31" BH

BRAVADA OVERSIZED CHAISE 72" x 42" x 31" BH

BRAVADA OVERSIZED CHAISE 84" x 42" x 31" BH

BROOKLYN SOFA 60" x 34" x 30" BH

BROOKLYN SOFA 72" x 34" x 30" BH

BROOKLYN SOFA 84" x 34" x 30" BH

BROOKLYN SOFA 96" x 34" x 30" BH

BROOKLYN CORNER SOFA 72" x 34" x 30" BH

BROOKLYN CORNER SOFA 84" x 34" x 30" BH

BROOKLYN CORNER SOFA 96" x 34" x 30" BH

BROOKLYN CORNER CHAISE 84" x 42" x 30" BH

OCEAN SWIVEL CHAIR W/DEKTON SIDEARM 34" x 38" x 33"

MILAN OTTOMAN 34" x 42" x 16"

MILAN OTTOMAN 34" x 34" x 16"

MILAN OTTOMAN 34" x 72" x 16"

MILAN ONE-SIDED SOFA (base)

OCEAN SIDE TABLE 20" x 20" x 17"

BRAVADA COFFEE TABLE (unspecified size)

BRAVADA COFFEE TABLE 42" x 72" x 17"

BRAVADA COFFEE TABLE 56" x 72" x 17"

BRAVADA SIDE TABLE 20" x 20" x 17"

OCEAN COFFEE TABLE 36" x 36" x 17"

OCEAN COFFEE TABLE 42" x 72" x 17"

OCEAN COFFEE TABLE 56" x 72" x 17"

ANGULAR SIDE TABLE

FLY TABLE 72" X 12"

FLY TABLE 84" X 12"

FLY TABLE 34" X 12" (alt)

FLY TABLE 96" X 12"

TRIANGLE SIDE TABLE 32" x 32" x 17"

U SIDE TABLE 13" x 30" x 21"

WATERFALL SIDE TABLE 40" x 13" x 12"

DAISY BASE ROUND TABLE (DINING HEIGHT) 42" x 30"

DAISY BASE ROUND TABLE (DINING HEIGHT) 56" x 30"

DAISY BASE OVAL TABLE 108" X 56" X 30"

DAISY BASE TABLE (BAR HEIGHT) 42" x 120" x 42"

DAISY BASE TABLE (BAR HEIGHT) 42" x 72" x 42"

DAISY BASE TABLE (BAR HEIGHT) 42" x 96" x 42"

DAISY BASE TABLE (BAR HEIGHT) 56" x 120" x 42"

DAISY BASE TABLE (BAR HEIGHT) 56" x 56" x 42"

DAISY BASE TABLE (BAR HEIGHT) 56" x 72" x 42"

DAISY BASE TABLE (BAR HEIGHT) 56" x 96" x 42"

DAISY BASE TABLE (COUNTER HEIGHT) 42" x 120" x 36"

DAISY BASE TABLE (COUNTER HEIGHT) 42" x 72" x 36"

DAISY BASE TABLE (COUNTER HEIGHT) 42" x 96" x 36"

DAISY BASE TABLE (COUNTER HEIGHT) 56" x 120" x 36"

DAISY BASE TABLE (COUNTER HEIGHT) 56" x 56" x 36"

DAISY BASE TABLE (COUNTER HEIGHT) 56" x 72" x 36"

DAISY BASE TABLE (COUNTER HEIGHT) 56" x 96" x 36"

DAISY BASE TABLE (DINING HEIGHT) 56" x 72" x 30"

DAISY BASE TABLE (DINING HEIGHT) 56" x 96" x 30"

BROOKLYN TABLE (BAR HEIGHT) 28" x 120" x 42"

BROOKLYN TABLE (BAR HEIGHT) 28" x 72" x 42"

BROOKLYN TABLE (BAR HEIGHT) 28" x 96" x 42"

BROOKLYN TABLE (BAR HEIGHT) 36" x 120" x 42"

BROOKLYN TABLE (BAR HEIGHT) 36" x 72" x 42"

BROOKLYN TABLE (BAR HEIGHT) 36" x 96" x 42"

BROOKLYN TABLE (COUNTER HEIGHT) 28" x 72" x 36"

BROOKLYN TABLE (COUNTER HEIGHT) 28" x 120" x 36"

BROOKLYN TABLE (COUNTER HEIGHT) 28" x 72" x 36" (alt)

BROOKLYN TABLE (COUNTER HEIGHT) 28" x 96" x 36"

BROOKLYN TABLE (COUNTER HEIGHT) 36" x 120" x 36"

BROOKLYN TABLE (COUNTER HEIGHT) 36" x 72" x 36"

BROOKLYN TABLE (COUNTER HEIGHT) 36" x 96" x 36"

BROOKLYN TABLE (DINING HEIGHT) 28" x 120" x 30"

BROOKLYN TABLE (DINING HEIGHT) 28" x 72" x 30"

BROOKLYN TABLE (DINING HEIGHT) 28" x 96" x 30"

BROOKLYN TABLE (DINING HEIGHT) 36" x 120" x 30"

BROOKLYN TABLE (DINING HEIGHT) 36" x 72" x 30"

BROOKLYN TABLE (DINING HEIGHT) 36" x 96" x 30"

STAR LEG TABLE (BAR HEIGHT) 36" x 72" x 42"

STAR LEG TABLE (COUNTER HEIGHT) 36" x 72" x 36"

STAR LEG TABLE (DINING HEIGHT) 36" x 72" x 30"

WATERFALL TABLE (BAR HEIGHT) 28" x 120" x 42"

WATERFALL TABLE (BAR HEIGHT) 28" x 72" x 42"

WATERFALL TABLE (BAR HEIGHT) 28" x 96" x 42"

WATERFALL TABLE (BAR HEIGHT) 36" x 120" x 42"

WATERFALL TABLE (BAR HEIGHT) 36" x 72" x 42"

WATERFALL TABLE (BAR HEIGHT) 36" x 96" x 42"

WATERFALL TABLE (COUNTER HEIGHT) 28" x 120" x 36"

WATERFALL TABLE (COUNTER HEIGHT) 28" x 72" x 36"

WATERFALL TABLE (COUNTER HEIGHT) 28" x 96" x 36"

WATERFALL TABLE (COUNTER HEIGHT) 36" x 120" x 36"

WATERFALL TABLE (COUNTER HEIGHT) 36" x 72" x 36"

WATERFALL TABLE (COUNTER HEIGHT) 36" x 96" x 36"

WATERFALL TABLE (DINING HEIGHT) 28" x 120" x 30"

WATERFALL TABLE (DINING HEIGHT) 28" x 72" x 30"

WATERFALL TABLE (DINING HEIGHT) 28" x 96" x 30"

WATERFALL TABLE (DINING HEIGHT) 36" x 120" x 30"

WATERFALL TABLE (DINING HEIGHT) 36" x 72" x 30"

WATERFALL TABLE (DINING HEIGHT) 36" x 96" x 30"

DAISY BASE FIRE PIT DINING TABLE 84" x 56" x 30"

DAISY BASE FIRE PIT DINING TABLE 96" x 56" x 30"

PROPANE FIRE PIT TABLE 56" x 42" x 21"

PROPANE FIRE PIT TABLE 42" x 42" x 21"

WATERFALL FIRE PIT TABLE 56" x 36" x 16"

WATERFALL FIRE PIT TABLE 72" x 36" x 16"

CUBE FIRE PIT TABLE 56" X 36" X 16"

CUBE FIRE PIT TABLE 72" X 36" X 16"

FLY LEG BENCH (BAR HEIGHT) 42" x 18" x 30" SH

FLY LEG BENCH (COUNTER HEIGHT) 42" x 18" x 24" SH

HALF BACK CHAIR (DINING HEIGHT) 17" x 21" x 18" SH

TAYLOR BARSTOOL w/ARMS (COUNTER HEIGHT) 24" x 23" x 24" SH

TAYLOR BENCH (BAR HEIGHT) 24" x 23" x 42" SH

TAYLOR BENCH (BAR HEIGHT) 72" x 23" x 30" SH

TAYLOR BENCH (COUNTER HEIGHT) 42" x 23" x 24" SH

TAYLOR BENCH (COUNTER HEIGHT) 72" x 23" x 24" SH

TAYLOR BENCH (DINING HEIGHT) 42" x 23" x 18" SH

TAYLOR BENCH (DINING HEIGHT) 72" x 23" x 18" SH

BRAVADA ROUNDED BENCH 96" X 34" X 18" SH

BRAVADA ROUNDED BACKED BENCH 96" X 34" X 18" SH

BRAVADA OTTOMAN 34" x 34" x 16"

BRAVADA OTTOMAN 34" x 42" x 16"

BRAVADA OTTOMAN 34" x 60" x 16"

BRAVADA OTTOMAN 34" x 72" x 16"

BROOKLYN OTTOMAN 22" x 42" x 17"

BROOKLYN OTTOMAN 22" x 60" x 17"

BROOKLYN OTTOMAN 22" x 72" x 17"

BROOKLYN OTTOMAN 34" x 34" x 17"

BROOKLYN OTTOMAN 34" x 42" x 17"

BROOKLYN OTTOMAN 34" x 60" x 17"

BROOKLYN OTTOMAN 34" x 72" x 17"

BROOKLYN OTTOMAN 56" x 42" x 17"

OCEAN OTTOMAN 42" x 22" x 16"

OCEAN OTTOMAN 60" x 22" x 16"

OCEAN OTTOMAN 72" x 22" x 16"

CUBE OTTOMAN 22" x 22" x 16"

CUSTOM STORAGE OTTOMAN 22" x 72" x 23"

BRAVADA SWING 66" x 42" w/FRAME x 84"

BRAVADA SWING FRAME ONLY 66-72" x 42" x 84"

BRAVADA SWING FRAME ONLY 84"+ Thicker Gauge

BRAVADA SWING 72" x 42" w/FRAME

BRAVADA SWING 84" x 42" x 23" BH

CABANA DAYBED 84" x 84" x 78"

CABANA 10' X 10' X 9' w/Sunbrella Top & Curtains

LUMBAR PILLOW (alt size)

FLEXY TWIN NO BASE

FLEXY TWIN BASE

FLEXY ZEN COVER

FLEXY ZEN SHADE SYSTEM, NO BASE

FLEXY ZEN SHADE SYSTEM BASES

ADD IRONWOOD (2 ARMS)

PILLOW FOR LOUNGERS W/POCKET

ONE 4 LB. COATED LEAD WEIGHT

TWO 4 LB. COATED LEAD WEIGHTS (8 LBS. TOTAL)

TWO SHAYZ LOUNGERS & TWO SETS OF 4" RISERS, FOR 9" DEPTH

TWO SHAYZ LOUNGERS & TWO SETS OF 8" RISERS, FOR 13" DEPTH

TWO SHAYZ LOUNGERS & TWO SETS OF 12" RISERS FOR 17" DEPTH

MIBSTER CHAIR W/CUP HOLDERS

MARINA 2x2 UMBRELLA NO BASE

MARINA UMBRELLA COVER

OCCASIONAL TABLE 56"x14"x36"

FABRICATED DEKTON SLAB

CANTILEVER UMBRELLA COVER

CUSTOM STORAGE OTTOMAN 23" x 82"

FLEXY ZEN TWIN BASE

FLEXY ZEN BASE

UNFABRICATED DEKTON SLAB

WEATHERPROOF COVERS

ADD-ON WHEELS FOR CHAISE LOUNGERS

Exclusions: 
- The project shall not contain user interface customization.